## Slide 1
Lessons Learned
About Chat

## Slide 2: What We Plan to Cover Today
Our process for implementing chat
What we discovered – our lessons learned
Where we are now
What does the future look like

## Slide 3: Prior to Implementation
Preparation Time: Six weeks
Established policies and created procedures for staff
  Quick Replies
Set priority standards for calls and chats relating to Information Center team and Overflow Group
Subject Matter Experts (SME) from each team established
  3-hour training
Group training
  1-hour training

## Slide 4: Some of Our Initial Assumptions
Chat would not be overly popular
  Estimated 30 per month
Chat would reduce calls and emails
Length of chats would be similar to length of calls

## Slide 5: Our Chat Timeline
Generic chat went live.
2019 - September
Web Member Services chat went live.
2020 – February
ChatBot will go live.
2023 - March
Removed generic chat.
2021 - April
ChatBot development began.
2022 - June

## Slide 6: Generic Chat Go Live
September 3, 2019
Released on public website –www.psrs-peers.org
No advertisement to the membership
Average chat length: 8:41
250 chats the 1st month
Inclement weather days the chat feature was turned off
Personal account information could not be released
  This resulted in them calling

## Slide 7: Web Member Services Chat Go Live
February 10, 2020
Allowed members to request and discuss account specific information
Average chat length: 10:19
  2 minutes longer than generic avg
1st month 171 secure chats of the 495 total chats
Brought up the need for a transition of generic to secure chats

## Slide 8: Generic to Secure Chats
Verification process
  Only available if email or phone number is verified in our system
Keeps member with same person throughout process
We send a code, they read it to us, we enter it in system if approved, we continue as a secure chat
Keep track separately for reports
Added time to length of chat
27% of generic chats went through verification process

## Slide 9: Removed Generic Chat Feature
April 2022
Most chats resulted in telling members to call or go through the verification process
Average WMS Chat length: 11:19
Generic (without verification process): 8:17
It was determined too much time and resources were being utilized on generic chats that could have been better used on calls and secure chats.

## Slide 10: Lessons Learned
A lot of our assumptions were wrong
Members will find the chat feature quickly and will use it
It does not replace phone calls or emails
Most generic chats lead to requesting personal account information
Length of chat is double a phone call
  Members do not respond right away which leads to a lot of dead air
  Current average Chat length 11:05 versus Calls 5:43
Chat volume does not stay consistent with call volume

## Slide 11: All Chats vs WMS/Verified Chats

## Slide 12: Could We Still Address General Questions?
The communications team questioned if there was a way to still address general questions, hoping to alleviate additional calls to the Information Center.
We discovered our website platform (Sitefinity) offered a ChatBot.

## Slide 13: Some Concerns
PII provided by member in the chat.
Storage of chat information in the cloud by the chat provider.

## Slide 14: Introducing DB –Our Chatbot

## Slide 15: Introducing DB –Our Chatbot

## Slide 16: Introducing DB –Our Chatbot

## Slide 17: Introducing DB –Our Chatbot

## Slide 18: Introducing DB –Our Chatbot

## Slide 19: ChatBot Summary
Relatively easy integration with website CMS and testing.
The search function is a nice feature, we are still working through some glitches.

## Slide 20: Questions